# FQA System Development Weekly Meeting

**Week 5**

**Tuesday 29th March, 2016**

**10:00 AM**

**At GS6, Library**

**Attendees: Xinchi Wang**

**Rixin Nie**

**Caixing Su**

**Kaijian Feng**

**Akshay Lakhanpal**

**Item 1: New Member**

Akshay Lakhanpal formally joined the team

**Item 2: System Request**

Finished

**Item 3: Development Plan**

Made some changes.

**Item 3: Software Requirement Specification**

More functional requirements finished.

Added functions about reputation and moderator after talking with customers

**Item 4: Version Controlling System**

Began to use Github to control version. Every member has an account.

**Item 5: Sample Homepage**

Decided to use Bootstrap as frame of the website. A sample page is finished.

**Item 6: Database Design**

Rixin finished designing and implementing the database using MySQL.

Imported test data to the database

**Item 7: Implementation Tool**

Html + JSP + MySQL

Struts2 + Hibernate + Spring

**Item 8: Tasks**

Sample Homepage – Rixin Nie, Kaijian Feng

Software Requirement Specification (non-functional requirements) – Caixing Su

Software Requirement Specification (functional requirements)-Xinchi Wang, Akshay Lakhanpal

Implementation Environment – Rixin Nie, Kaijian Feng